## Slide 1: Sculi 1-2 and Lidec 1-2
Roadmap

## Slide 2: Agenda
Architecture of Sculi 2
Lidec 1 + Lidec 2

## Slide 3
Architecture of Sculi 2

## Slide 4: Architecture - Sculi and ODX
Open Diagnostic data eXchange
XML format

## Slide 5: Architecture - Sculi and ODX - categories

## Slide 6: Architecture - Sculi and ODX

## Slide 7
Lidec 1 / Lidec 2

## Slide 8: Lidec 1
Performance problems with Sculi 1
Possible roadmaps
  Improvement in Sculi 1
    ! Analysis of the complexity
    ! Delphi
  Waiting on Sculi 2
    ! Time needed to have all functionalities

## Slide 9: Lidec 2
To study / evaluate
  Sculi and ODX
  The possibility to buy communication layer from Sontheim, Vector or Softing.
     Meeting on 29th February
Possible roadmaps
  Integration in Sculi 1
    ! Analysis of the complexity
    ! Delphi
  Waiting of Sculi 2
    ! We must precise the roadmap and define deadlines

## Slide 10
Suggestion

## Slide 11: Roadmap suggestion
Phase 1 ( 01.05.2012)
  Resolving the next priorities of Sculi 1
  Study of
    ODX (Lidec 1 & Lidec 2)
    UDS libraries (Sontheim, Vector, Softing)
    Use Cases / Users / Workflow
    Comparative Analysis
  Suggestions for a new Software Interface containing all functionalities
Phase 2 (01.05.2012)
  Starting the development of Sculi 2 focusing to Lidec 2 only
     1st release
  Converting data from Lidec 1 to ODX
  Sculi 2 with Lidec 1

## Slide 12: Open
TBD

## Slide 13
Thank you for your attention