## Slide 1: Lidec 2 – Sculi
Milestones

## Slide 2: Lidec 2 Milestones
Today
Sculi for Lidec 2

## Slide 3: Sculi for Lidec 2
The current list of features required for the Lidec 2 is in analysis

## Slide 4: Lidec 2 - Sculi
ODX
Own compressed format
Sculi
Team Sculi
Team Lidec 2
Edit ODX files
Lidec 2
UDS protocol
USB  CAN

## Slide 5: How to reach the milestones - possibilities
Sculi 1 – Add new features for Lidec 2
Sculi 2 – Focus on Lidec 2
1
2

## Slide 6: Sculi 1 – Add new features for Lidec 2
Advantages
  Usage of the current features available in Sculi 1
  One product for all ECUs
Disadvantages
    Integration of new development in a bad architecture ! (development of dead code)
    Only 2 persons in the Team are able to do the integration in Sculi 1 ! (the others do not have Delphi know-how)
    We will have the same stability problems (known Delphi support issues on Windows 7)
    Same user experience (cannot be improved)
1

## Slide 7: Sculi 2 – Focus on Lidec 2
Advantages
  100 % .Net/C#  better stability by using the .Net Framework (Windows XP / Windows 7 / Windows 8)
  All the Team is able to work in .Net/C# environment
Disadvantages
    2 products on the market until Sculi 2 contains all the features of Sculi 1
2

## Slide 8: But !
Some features / bugs have to be fixed in Sculi 1
  Monitor Emulation (Master 4)
  Variable Editor bugs (Master 4)
  SCR
  Lidec 1 connection establishment speed
  Integration of PAMS Licenses files

## Slide 9: Suggestion
 1st July
  All the team is working on Sculi 1
1st July 
  The team is working in iterations on Sculi 1 / Sculi 2
    Sculi 1 : 1 week
    Sculi 2 : 3 weeks